# Framework-Agnostic Design System Platform

## Executive Summary

This project aims to build a scalable, framework-agnostic Design System Platform.
It will include a token engine, component system, theme builder, adapter architecture,
documentation playground, and future SaaS-ready infrastructure.

## Core Objectives

- Create a reusable token-driven design system.
- Support multiple frameworks (Angular, React, Vue, Static).
- Provide theme customization and export/import.
- Isolate vendor adapters (PrimeNG initially).
- Enable future SaaS subscription capability.
- Prepare for Figma token synchronization.

## System Components

- Token Engine (JSON source of truth)
- CSS Variable Generator
- Component Library (HTML/CSS based)
- Theme Layer & Export Engine
- Adapter Layer
- Documentation Playground (UITemplate)
- Setup & Usage Documentation

## Functional Requirements

- JSON-based token schema with validation.
- Semantic and component token layering.
- Theme override mechanism.
- Token merge strategy on updates.
- Downloadable structured style package.
- Re-importable custom themes.

## Non-Functional Requirements

- Framework independence
- Scalability
- Performance optimized CSS output
- Versioned token system
- Maintainability

## Future Roadmap

- SaaS Account System (User themes, versioning, subscriptions)
- Cloud theme storage
- Multi-library adapter ecosystem
- Figma token synchronization
- AI-assisted design-to-token mapping

## Risks & Mitigation

- Token inconsistency → Schema validation & strict hierarchy.
- Vendor coupling → Adapter isolation layer.
- Breaking themes on updates → Versioned token merge strategy.

## Deliverables

- Core Design System Architecture
- Token JSON Schema
- Build Pipeline
- Component Library
- PrimeNG Adapter Example
- Documentation Playground
- Setup & Usage Guide
- SaaS Architecture Plan